Project Management Plan

for

MyIPFWAdvisor

Version 1.0

Dec - 16 - 2011

Table of Contents

1.	Overview	1

1.1.	Project Purpose, Objectives, and Success Criteria	1

2.	Project Organization	1

2.1.	Roles and Responsibilities	1

3.	Technical Process Plans	2

3.1.	Process Model	2

3.2.	Methods, Tools, and Techniques	2

3.3.	Configuration Management Plan	2

# Overview

The goal of the MyIpfwAdvisor project is to create an intelligent software system that

will guide a student through course schedule construction from matriculation through

graduation.

At the heart of MyIpfwAdvisor is a constraint-satisfaction problem solver. This

sophisticated third-party component takes a student’s time, credit hour and cost

constraints together with unsatisfied degree requirements and course preferences

and generates a plausible schedule. Embedded in the system will be access to the

student’s curriculum, academic progress record and current IPFW course offerings as

well as knowledge of what courses may be used to satisfy what requirements, e.g.

General Education Area IV.

## Project Purpose, Objectives, and Success Criteria

Major features of the system include:

“Bingo Sheet” maintenance for BS and BA Computer Science majors as well as

BS Information Systems majors

On-demand printing of “Bingo Sheet”

Highlighting of unfulfilled requirements

Automatic identification of courses that fulfill each specific course requirement

Course scheduling profile tailored to the preferences of each student

Automatic schedule generation based on scheduling profile and available

courses

Recommendations for what course to take to fulfill a specific General Education

requirement based on past CS/IS majors’ preferences

Advisor query capabilities to, for example, list all majors who are eligible to

take a given course or who have received a given grade in a completed course.

The system must have a secure, web-based interface and service-oriented

architecture.

1.2 Definitions and Acronyms

Activity - A unit of work that an individual in a given worker role may be asked to perform

AJAX - Asynchronous JavaScript and XML

MVC - Model View Controller

QFD - Quality function deployment

RUP - Rational Unified Process

Git – Version Control System

Worker - Defines the behavior and responsibilities of an individual, or a group of individuals 	working together as a team

Workflow - A sequence of activities that produces a result of observable value

# Project Organization

## Roles and Responsibilities

| Team Lead | Marat |
| --- | --- |
| Co Team Lead | Conoor |
| Project Manager | Marat |
| Co Project Manager | Connor |
| Business Analyst | Marat |
| Co Business Analyst | Connar |
| Technical Lead | Marat |
| Co Technical Lead | Alek |
| Software Lead | Marat |
| Co Software Lead | Alek |
| System Architect | Trent |
| Co System Architect | Marat |
| Application Architect | Marat |
| Co Application Architect | Trent |
| Systems Engineer | Connar |
| Co Systems Engineer | Alek |
| Requirements Analyst | Connar |
| Co Requirements Analyst | Marat |
| Test Engineer | Alek |
| Co Test Engineer | Trent |
| Developers | Connor, Marat, Trent, Alek |
| Co Developers | Connor, Marat, Trent, Alek |

# Technical Process Plans

## Process Model

We will utilize the RUP process, along with rapid agile development

## Methods, Tools, and Techniques

We will be utilizing the following tools during development

- Javascript – Jquery library

- PostgersSQL database

- CSS – for styling

- JSPs for presentation layer

- Servlets for control of business logic

## Configuration Management Plan

Configuration management will be done using Git repository. The main line of development will be in \master branch, while feature branches will be in \branches\<teamMemberName>. After every major release, it will be pushed to Git for later reference.

| Priorities: | Fall Semester | Spring Semester |
| --- | --- | --- |
| Front End Web Pages | 1 | 1 |
| Front End Security | 1 | 1 |
| Google Tootkit | 2 | 2 |
| Other web services | 5 | 6 |
| Ajax Controllers | 4 | 9 |
| Persistance | 5 | 2 |
| Loging services | 3 | 1 |
| Mailing services | 6 | 9 |
| Spring ROO | 4 | 10 |
| POJOs | 6 | 1 |
| SUGAR Implementation | 5 | 2 |