Project Management Plan

for

MyIPFWAdvisor

Version 2.1

April - 2012

Table of Contents

1.	Overview	1

1.1.	Project Purpose, Objectives, and Success Criteria	1

2.	Project Organization	1

2.1.	Roles and Responsibilities	1

3.	Technical Process Plans	2

3.1.	Process Model	2

3.2.	Methods, Tools, and Techniques	2

3.3.	Configuration Management Plan	2

# Overview

The goal of the MyIPFWAdvisor project is to create an intelligent software system that will guide a student through course schedule construction from matriculation through graduation.

At the heart of MyIPFWAdvisor is a constraint-satisfaction problem solver. This sophisticated third-party component takes a student’s time, credit hour and cost constraints together with unsatisfied degree requirements and course preferences and generates a plausible schedule. Embedded in the system will be access to the student’s curriculum, academic progress record and current IPFW course offerings as well as knowledge of what courses may be used to satisfy what requirements, e.g. General Education Area IV.

## Project Purpose, Objectives, and Success Criteria

Major features of the system include:

“Bingo Sheet” maintenance for BS and BA Computer Science majors as well as BS Information Systems majors

On-demand printing of “Bingo Sheet”

Highlighting of unfulfilled requirements

Automatic identification of courses that fulfill each specific course requirement

Course scheduling profile tailored to the preferences of each student

Automatic schedule generation based on scheduling profile and available courses

Recommendations for what course to take to fulfill a specific General Education requirement based on past CS/IS majors’ preferences

Advisor query capabilities to, for example, list all majors who are eligible to take a given course or who have received a given grade in a completed course.

The system must have a secure, web-based interface and service-oriented architecture.

## Project Deliverables

| Deliverable | Standard/Tool | In Charge | Assistant | Status |
| --- | --- | --- | --- | --- |
| Cover Page/Table of Contents | Microsoft Word | Connor Becker | N/A | Page numbers to be added during Final compilation |
| Brief Project Proposal & Research | Microsoft Word | Individual Work | N/A | Varies (Completion by Final) |
| Personal Skills/Interest Sheets | Microsoft Word | Individual Work | N/A | Varies (Completion by Final) |
| Vision Document | Microsoft Word | Marat Kurbanov | Connor Becker | In Revision (Completion by Final) |
| Application Architecture | Microsoft Visio | Marat Kurbanov | Connor Becker | In Revision (Completion by Final) |
| Information Architecture | Acclaro DFSS | Connor Becker | Alek Bouillon | In Revision (Completion by Apr. 13?) |
| System Architecture | Acclaro DFSS | Connor Becker | Trent Forkert | Complete by Final |
| UML Architecture (Structure & Behaviour) | UML, Microsoft Visio | Varies (Divided Work) | N/A | Complete by Final |
| SRS (with top-level FR list) | IEEE 830, Microsoft Word | Trent Forkert | Alek Bouillon | Complete by Final |
| Acclaro Tool Screenshots for features used. | Acclaro DFSS, Screenshot Utility | Varies by feature | N/A | Updated per every document revision. |
| Progress Reports | Microsoft Word | Marat Kurbanov | Connor Becker | Completed weekly |
| SWEBOK Reviews | Microsoft Word | Individual Work | N/A | Varies |
| PMP | IEEE 1058 | Marat Kurbanov | Connor Becker | v2.2: by Final |
| Gantt Chart | Microsoft Project | Marat Kurbanov | Connor Becker | Completed by Final |
| Presentation Slides | Microsoft PowerPoint | Individual Work | N/A | All Slides by Final |
| SDD Document | IEEE 1016, Microsoft Word | Alek Bouillon | Connor Becker | Completed by Final |
| Individual Work | Varies | Individual Work | N/A | All Complete by Final |
| UML (Class & Component Diagrams) | Microsoft Visio | Marat Kurbanov | Connor Becker | Complete by Final |
| Appendix | Varies | Varies | N/A | Varies |
| Key References | Varies | Varies | N/A | Varies |
| Acknowledgements | Microsoft Word | Varies | N/A | Complete by Final |
| Conclusion | Microsoft Word | Connor Becker | N/A | Complete by Final |
| Future Work | Microsoft Word | Varies | N/A | Complete by Final |
| Code | Eclipse/Java Compiler | Everyone | N/A | Complete by Final |
| PMBOK Reviews | Microsoft Word | Everyone | N/A | Varies |

## Definitions and Acronyms

Activity - A unit of work that an individual in a given worker role may be asked to perform

AJAX - Asynchronous JavaScript and XML

MVC - Model View Controller

QFD - Quality function deployment

RUP - Rational Unified Process

Git – Version Control System

Worker - Defines the behavior and responsibilities of an individual, or a group of individuals 	working together as a team

Workflow - A sequence of activities that produces a result of observable value

# Project Organization

## Roles and Responsibilities

| Team Lead | Marat |
| --- | --- |
| Co Team Lead | Connor |
| Project Manager | Marat |
| Co Project Manager | Connor |
| Business Analyst | Marat |
| Co Business Analyst | Connor |
| Technical Lead | Marat |
| Co Technical Lead | Alek |
| Software Lead | Marat |
| Co Software Lead | Alek |
| System Architect | Trent |
| Co System Architect | Marat |
| Application Architect | Marat |
| Co Application Architect | Trent |
| Systems Engineer | Connor |
| Co Systems Engineer | Alek |
| Requirements Analyst | Connar |
| Co Requirements Analyst | Marat |
| Test Engineer | Alek |
| Co Test Engineer | Trent |
| Developers | Connor, Marat, Trent, Alek |
| Co Developers | Connor, Marat, Trent, Alek |

# Technical Process Plans

## Process Model

We will utilize the RUP process, along with rapid agile development

## Methods, Tools, and Techniques

We will be utilizing the following tools during development

- JavaScript – jQuery library

- PostgreSQL database

- CSS – for styling

- JSPs for presentation layer

- Servlets for control of business logic

## Configuration Management Plan

Configuration management will be done using Git repository. The main line of development will be in \master branch, while feature branches will be in \branches\<teamMemberName>. After every major release, it will be pushed to Git for later reference.

| Priorities: | Fall Semester | Spring Semester |
| --- | --- | --- |
| Front End Web Pages | 1 | 1 |
| Front End Security | 1 | 1 |
| Google Toolkit | 2 | 2 |
| Other web services | 5 | 6 |
| Ajax Controllers | 4 | 9 |
| Persistence | 5 | 2 |
| Logging services | 3 | 1 |
| Mailing services | 6 | 9 |
| Spring ROO | 4 | 10 |
| POJOs | 6 | 1 |
| SUGAR Implementation | 5 | 2 |